Software Technical Document (STD) :

Project Name: Azrieli website.

Plan Version: 1.0.

Prepared By: Batool, Tala, Masa.

Dated: 11/3/2025.

Opening Purpose and Domain : (פְּתִיחָה ותחום)

Project Details: (פרטי הפרויקט)

This project aims to test the Azrieli academic system used by students and faculty at Jerusalem College of Engineering (JCE) to ensure its functionality, security, and user experience. As a critical platform for managing student records, course registrations, grades, and administrative functions, the system must operate reliably and securely while providing a seamless user experience. The primary goal of this testing process is to verify that the system functions correctly, adheres to security standards, and meets usability requirements to support an efficient and smooth academic workflow.

Version: 1.0

Trigger for Tests: (סיבות לבדיקות)

- There is a problem where, after entering the correct login credentials and receiving the verification code, the system experiences delays or lags, causing a need for a refresh. After the refresh, the system prompts for a new verification code, disrupting the login process.

- After successfully logging into the system, the first interaction with any element on the website causes an unexpected logout, requiring the user to log in again.

- Website crashes after login, displaying an error message; requires time to become accessible again. After logging into the system, the entire website crashes and displays an error message indicating it is not working.

Test Objectives (מטרה ותחום)

1.      Functionality Testing:

- Validate that all core system functionalities, including login, course registration, grade retrieval, and administrative tasks, work as intended.

- Ensure that users can successfully log in and navigate the system without unexpected errors or interruptions.

2.      Security Testing:

- Verify that the multi-factor authentication (MFA) process operates smoothly without causing delays or repeated code requests.

- Ensure that user sessions remain secure, preventing unauthorized access or unexpected logouts.

3.      Usability Testing:

- Assess the user experience (UX) to ensure a seamless, intuitive, and efficient workflow for students and faculty.

- Identify any areas where usability improvements can enhance accessibility and navigation.

4.      Performance Testing:

- Detect and analyse system lags, delays, or crashes after login.

- Ensure that the website loads and responds efficiently under different usage conditions, including peak hours.

5.      Error Handling and Stability:

- Identify and report instances where the system crashes after login, displaying error messages.

- Validate that after an error or crash, the system recovers properly without prolonged downtime.

6.      Regression Testing:

- Verify that fixes for reported issues do not introduce new defects or performance degradation in other areas of the system.

- Ensure that updates and patches maintain the integrity and stability of the platform.

Test Objectives Sorted by Priority

| Objective | Description | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| Functionality Testing | Ensure core system functionalities (login, course registration, grades, and administration) work as intended without failures. | Users should be able to log in, navigate, and perform all actions without errors, delays, or unexpected logouts. | High |
| Security Testing | Validate multi-factor authentication (MFA) and session security to prevent repeated code requests, session hijacking, and unauthorized access. | Login process should complete successfully without repeated verification code requests, and session security should prevent unauthorized access. | High |
| Error Handling and Stability | Identify system crashes after login and ensure proper recovery mechanisms exist to prevent website downtime. | The system should not crash upon login, and if an error occurs, it should provide an informative message with quick recovery. | High |
| Performance Testing | Detect and analyze system lags, slow responses, or failures due to high traffic or heavy usage. | The system should load and respond within acceptable time limits, even during peak hours. | Medium-High |
| Usability Testing | Assess the user experience (UX) for ease of navigation and workflow efficiency. | Users should find the system intuitive, with minimal confusion or unnecessary steps in completing tasks. | Medium |
| Regression Testing | Ensure that fixes for reported issues do not introduce new bugs or degrade performance. | After applying updates, previous functionalities should remain unaffected and continue to work as expected. | Medium |

Terms and Concepts :

- Functionality Testing:
 Ensures users can perform their tasks without issues, so the system is reliable.

- Security Testing:
 Protects user data and prevents unauthorized access, keeping the system safe.

- Error Handling and Stability:
 Keeps the system working smoothly, preventing crashes and making sure it recovers quickly.

- Performance Testing:
 Ensures the system works efficiently even under heavy use, avoiding delays and slowdowns.

- Usability Testing:
 Makes the system easy and pleasant to use, improving the overall user experience.

- Regression Testing:
 Ensures that updates or changes don't break existing features, keeping the system stable.

Test Plan:

We will begin with Unit Testing to verify individual components, such as the login module and multi-factor authentication (MFA). Integration Testing will follow to ensure smooth interaction between components like the course registration system and the student database. System Testing will validate the complete website’s functionality, including login, course registration, and grade retrieval. Acceptance Testing will confirm the website meets user and academic requirements before deployment. Additionally, Performance Testing will ensure the website handles high traffic during peak times, and Regression Testing will verify that updates do not disrupt existing features. This structured approach ensures a reliable, secure, and user-friendly Azrieli website.

Environment (working environment) :

- Hardware: Client Machines: Multiple devices (Windows, macOS, and Linux systems) to simulate different user environments .

Mobile Devices: Smartphones and tablets for testing responsive design and mobile functionality.

- Software:Operating Systems: Windows 10/11, macOS, Linux distributions , iOS 16.5, Android 13, and their latest stable updates.

Browsers: Chrome, Firefox, Safari, and Edge for cross-browser testing.

Test tree:

1.Login Notifications

1.1.1 Filter Section

1.1.1 Text Field: Enter value to filter

1.2 Action Buttons

1.2.1 Button: Consolidated Requests

1.2.2 Button: Requests for Lecturers

1.2.3 Button: Appeals Summary

1.2.4 Button: Historical Notifications Archive

1.2.5 Button: Deleted Notifications Bin

1.2.6 Button: Select All

1.2.7 Button: Delete All Selected

1.3 Header Section

1.3.1 Label: Notifications received for [User Name]

1.4 Notification List

1.4.1 Notification Item 1

1.4.1.1 Date and Time

1.4.1.2 Title

1.4.1.3 Type (e.g., Administrative Notification)

1.4.1.4 Content Preview

1.4.1.5 User Icon

1.4.2 Notification Item 2

1.4.2.1 Date and Time

1.4.2.2 Title

1.4.2.3 Type

1.4.2.4 Content Preview

1.4.2.5 User Icon

2. Submit Appeal Panel

2.1 Appeal Type Selection

2.1.1 Dropdown: Select Appeal Type

2.1.1.1 Label: "בחרת מזכירות"

2.1.1.2 Required Field Notice

2.2 Contact Information Display

2.2.1 Label: Contact Phone Number

2.2.2 Label: Additional Phone for Contact

2.2.3 Label: Contact Email Address

2.3 Appeal Content Section

2.3.1 Text Editor: Enter appeal details

2.3.1.1 Toolbar Options (Bold, Italic, etc.)

2.3.1.2 Placeholder Text

2.3.1.3 Word Count Display

2.4 Mandatory Field
  2.4.1 Label: תיאור * (Description *) — Indicates required field

2.5 Action Buttons
  2.5.1 Button: שליחה (Submit)
  2.5.2 [Assumed from standard layout – not shown]: Button: ביטול (Cancel) or איפוס (Reset)

### 3. Course Sites (אתרי קורסים)

3.1 Navigation
  3.1.1 Tab: Course Sites
  3.1.2 Entry Page Loaded
  3.1.3 Course Sites Page Displayed

3.2 Course List Interaction
  3.2.1 Course List/Grid Displayed
  3.2.2 Course Card: Number, Name, Instructor, Session, Location, Time, Last Update
  3.2.3 Course Marked as Favorite
  3.2.4 Course Detail Page Opened

3.3 Refresh
  3.3.1 Button: Refresh
  3.3.2 Course List Reloaded

3.4 No Courses Scenario
  3.4.1 Filters Applied with No Results
  3.4.2 Message: “No courses found for this year”

3.5 Pagination
  3.5.1 Page Navigation Used
  3.5.2 Course List Updated

3.6 Course Material Access
  3.6.1 Course Detail Page Loaded
  3.6.2 Resources Section Accessed
  3.6.3 File Link Opened/Downloaded

### 3.7 Assignment Submission (הגשת עבודות)

3.7.1 Navigation

- 3.7.1.1 Tab: Course Sites

- 3.7.1.2 Dropdown: הגשת עבודות (Submit Assignments)

- 3.7.1.3 Submission Page Loaded

3.7.2 Semester/Year Selection

- 3.7.2.1 Year Dropdown Displayed

- 3.7.2.2 Year Option Selected

- 3.7.2.3 Semester Dropdown Displayed

- 3.7.2.4 Semester Option Selected

- 3.7.2.5 Filter Applied to Assignment List

3.7.3 Course Assignment Display

- 3.7.3.1 Course Card Displayed with: Name, Day, Time, Instructor

- 3.7.3.2 Assignment Tiles Displayed for Selected Course

- 3.7.3.3 Assignment Title and Deadline Shown

- 3.7.3.4 Additional Info Button Visible

- 3.7.3.5 Time Extension Button Available (if applicable)

3.7.4 Submission Rules & Status

- 3.7.4.1 “אין אפשרות להגשה חוזרת” Message Displayed

- 3.7.4.2 “יש לרשום את הת.ז. של השותפים” Notice Shown

- 3.7.4.3 “לא ניתן לבצע הגשה ממוחשבת” Message Displayed

3.7.5 No Assignment Scenario

- 3.7.5.1 No Assignments Available for Selected Course

- 3.7.5.2 Message: “אין משימות פתוחות להגשה”

3.7.6 Submission Interaction

- 3.7.6.1 Assignment Selected

- 3.7.6.2 File Upload Opened

- 3.7.6.3 File Successfully Submitted

- 3.7.6.4 Confirmation Message Displayed

3.7.7 Expired Assignment Handling

- 3.7.7.1 Past Deadline Warning Displayed

- 3.7.7.2 Submission Blocked

- 3.7.7.3 Instructor Approval Option (if available)

### 3.8 Course Site Search (חיפוש אתרי קורסים)

3.8.1 Navigation

- 3.8.1.1 Tab: Course Sites

- 3.8.1.2 Dropdown: חיפוש – אתרי קורסים

- 3.8.1.3 Search Page Loaded

3.8.2 Search Inputs

- 3.8.2.1 Search by First Letter of Course Name

- 3.8.2.2 Search by First Letter of Instructor's Last Name

- 3.8.2.3 Search by Course Code

- 3.8.2.4 Search by Full Course Name

3.8.3 Filters and Dropdowns

- 3.8.3.1 Dropdown: Course Name Letters (א–ת)

- 3.8.3.2 Dropdown: Instructor Name Letters (א–ת)

- 3.8.3.3 Text Input: Course Code

- 3.8.3.4 Text Input: Full Course Name

- 3.8.3.5 Dropdown: Year Selection (e.g., תשפ"ד, תשפ"ג, etc.)

3.8.4 Results Display

- 3.8.4.1 Matching Courses List Rendered

- 3.8.4.2 Course Cards Include: Name, Code, Instructor, Semester

- 3.8.4.3 No Results Message if Empty Query

- 3.8.4.4 Highlighted or Interactive Matching Result

3.8.5 Edge Cases

- 3.8.5.1 Invalid Code Input → No Results

- 3.8.5.2 Letter Selected Without Entering Query → No Action

- 3.8.5.3 Empty Text Input Submission → No Search Performed

- 3.8.5.4 Year Not Selected → Warning/Default Behavior

### 3.9 Moodle Redirect (מעבר למודל)

3.9.1 Navigation

- 3.9.1.1 Tab: Course Sites

- 3.9.1.2 Dropdown: מעבר למודל (Redirect to Moodle)

- 3.9.1.3 External Moodle Page Opened in New Tab/Window

### 4. Schedule System (מערכת שעות)

4.1 Schedule List
  4.1.1 Order Screen
  4.1.2 Year Selection
  4.1.3 Semester Selection

4.2 Schedule Board
  4.2.1 Order Screen
  4.2.2 Year Selection
  4.2.3 Semester Selection
  4.2.4 Weekly View
  4.2.5 Daily View
  4.2.6 Monthly View

4.3 Date-Based Schedule
  4.3.1 Search Bar
  4.3.2 Add Special Date
  4.3.3 Edit Dates
  4.3.4 View Existing Dates

4.4 Personal Calendar
  4.4.1 Navigate Between Months
  4.4.2 Event List
   4.4.2.1 Exams
   4.4.2.2 Lectures
   4.4.2.3 Holidays
   4.4.2.4 Important Dates

4.5 Schedule Search
  4.5.1 Search by Course
  4.5.2 Search by Lecturer
  4.5.3 Search by Date

4.6 College-Wide Schedule (PDF)
  4.6.1 Electives – Industrial Engineering
  4.6.2 Electives – Mechanical Engineering 2024–2025
  4.6.3 General Courses – 2024–2025
  4.6.4 Electives – Software Engineering 2024–2025

4.7 Date Calendars (PDF)
  4.7.1 Academic Calendar – General
  4.7.2 Academic Calendar – Mechkar (מח"ר)
  4.7.3 Academic Calendar – Mechina

4.8 Departmental Schedule
  4.8.1 Semester A Schedule
  4.8.2 Semester B Schedule

4.9 Semester A 2024–2025 (PDF)
  4.9.1 Opening Letter – General
  4.9.2 Opening Letter – Spring Track
  4.9.3 Opening Letter – Mechkar Year 1
  4.9.4 Opening Letter – Mechkar Year 2+
  4.9.5 Course Registration Explanation

4.10 Student Accommodations System
  4.10.1 Student Support Package

Testing Levels Table :

| Testing Level | Description |
| --- | --- |
| Unit Testing | Verifies the functionality of individual components or units of code in isolation. Focuses on specific methods, functions, or classes to ensure they behave as expected. |
| Integration Testing | Checks the interaction between integrated components or systems. Ensures that the various modules work together as expected. |
| System Testing | Validates the complete system's functionality in an end-to-end process, ensuring that the software works as intended within the full environment. |
| Acceptance Testing | Confirms that the system meets business requirements and is ready for release. Involves validating that the product satisfies customer needs and acceptance criteria. |
| Performance Testing | Assesses the system's performance under various conditions. This includes testing load capacity, response times, and the ability to handle peak usage without degradation. |
| Security Testing | Ensures that the system is protected from unauthorized access, data breaches, and vulnerabilities. Involves testing encryption, authentication, and authorization mechanisms. |
| Usability Testing | Evaluates how user-friendly, intuitive, and efficient the system is. It assesses the ease of navigation, design, and user experience for both technical and non-technical users. |
| Regression Testing | Verifies that new code changes or bug fixes haven’t introduced new defects in existing functionalities. Ensures that previously working features continue to work as expected after changes. |
| Error Handling Testing | Tests how well the system handles unexpected conditions, errors, and exceptions. Ensures that the system provides meaningful feedback and recovers gracefully. |
| Compatibility Testing | Ensures that the system performs well across different devices, browsers, operating systems, and screen sizes. It ensures consistent behavior across varied environments. |

Functional Testing:

| Test Area | Objective | Test Scenario | Acceptance Criteria |
| --- | --- | --- | --- |
| Login Functionality | Ensure users can log in without errors or interruptions. | Enter valid credentials and complete MFA login. | User is redirected to homepage without errors or timeouts. |
| MFA (Multi-Factor Authentication) | Confirm secure and smooth MFA process. | Enter code received via SMS/email after credentials. | System accepts code once, without needing refresh or new code. |
| Course Registration | Validate course registration process. | Select and register for a course from the list. | Confirmation message appears and course is added to student dashboard. |
| Grade Retrieval | Ensure students can view their grades accurately. | Navigate to grades section and select semester. | Grades are displayed correctly and match academic records. |
| Inquiry System | Validate user interaction with inquiry forms. | Submit a new inquiry with subject, description, and attachment. | System confirms submission and shows inquiry in tracking section. |
| Incoming Messages | Ensure inbox loads messages and allows user interaction. | Click on inbox, open a message, reply/delete it. | Message is marked as read, reply is sent, or message is deleted successfully. |
| Approval Center | Test document approval or rejection flow. | Choose document, approve or reject with one click. | Status changes and user receives confirmation. |
| Schedule Navigation | Verify calendar views and filters work correctly. | Switch between weekly/monthly views, filter by course. | Correct schedule data displays based on filters, and views switch without error. |
| Academic Year/Course Access | Ensure academic year selection loads correct courses. | Change academic year and open a course. | Courses relevant to the year are shown and open without issues. |

Non Functional Testing:

| Test Area | Objective | Test Scenario | Acceptance Criteria |
| --- | --- | --- | --- |
| Performance Testing | Ensure the system performs well under normal and peak load. | Simulate multiple users logging in and navigating during peak time. | Pages load within 2 seconds; no crashes or major delays observed. |
| Security Testing | Protect system from unauthorized access and ensure session validity. | Try invalid logins, reuse expired codes, and test session timeout. | Invalid access is denied, MFA codes cannot be reused, sessions expire appropriately. |
| Error Handling | Ensure system provides meaningful feedback when issues occur. | Force errors during login or course access (e.g., server down, invalid request). | System shows clear error messages with proper instructions or recovery option. |
| Stability and Recovery | Confirm system returns to normal after crashes or disruptions. | Cause a simulated crash post-login, then test recovery. | Website reloads properly, no data loss, user can log in again after a short delay. |
| Compatibility Testing | Check system behavior on different OS/browsers/devices. | Test login and navigation on Chrome, Safari, Firefox, Edge, Android, iOS, etc. | Features function consistently and layout displays properly across platforms. |
| Usability Testing | Evaluate ease of navigation and interface clarity. | Ask real users (students/faculty) to complete tasks (register course, check grades). | 90% of users complete tasks without needing assistance; feedback is mostly positive. |
| Load Handling | Test how well the system handles a large number of simultaneous users. | Simulate hundreds of concurrent users registering courses. | No system crash or major performance degradation; system scales to load dynamically. |

### Team Responsibilities and Deadlines – Azrieli Website QA Project

#### Start of Tests

- Start Date: April 20, 2025

#### Test Termination by Type

- Unit and Integration Testing: April 27, 2025

- System and Acceptance Testing: May 2, 2025

- Performance Testing: May 1, 2025

- Regression Testing: May 5, 2025

#### Personnel Evaluation

- Unit Tests: 2 QA Engineers

- Integration Testing: 2 QA Engineers, 1 Developer

- System and Acceptance Testing: 3 QA Engineers, 1 Product Manager

- Performance Testing: 2 QA Engineers with DevOps support

- Regression Testing: 2 QA Engineers

Tasks and Deadlines Table

| Task | Start Date | End Date | Personnel |
| --- | --- | --- | --- |
| Login Functionality Testing | Apr 20, 2025 | Apr 22, 2025 | Batool, Tala |
| MFA (Verification Code) Testing | Apr 23, 2025 | Apr 25, 2025 | Masa, Tala |
| Course Registration Testing | Apr 22, 2025 | Apr 24, 2025 | Batool, Masa |
| Inquiry & Approval System Testing | Apr 24, 2025 | Apr 27, 2025 | Tala, Batool |
| Schedule System Testing | Apr 27, 2025 | Apr 30, 2025 | Masa, Tala |
| Performance and Crash Recovery | Apr 30, 2025 | May 1, 2025 | Batool, Masa |
| Regression Testing | May 2, 2025 | May 5, 2025 | All Team Members |

Responsibilities and Deadlines Table

| Responsible | Task Description | Focus Area | Tool/Method | Deadline |
| --- | --- | --- | --- | --- |
| Batool | Login system test | Functionality, Security | Manual testing, Postman | Apr 22, 2025 |
| Tala | MFA(Multi-Factor Authentication) stability and verification code issues | Security, Performance | Charles Proxy, Device testing | Apr 25, 2025 |
| Masa | Course registration system | Functionality, Usability | Selenium, BrowserStack | Apr 24, 2025 |
| Tala | Inquiry and message center | UX & Navigation | Chrome DevTools, Manual | Apr 27, 2025 |
| Batool | Approval workflow & document handling | Functionality, Stability | TestRail, Manual | Apr 27, 2025 |
| Masa | Schedule system (view modes, filters, events) | UI/UX, Data display | Cypress, Browser testing | Apr 30, 2025 |
| Batool + Masa | Stress testing after login | Performance, Error Handling | JMeter, Apache Logs | May 1, 2025 |
| All | Full regression on all major components | System Integrity | Retest with Test Case Suite | May 5, 2025 |

## Entry Criteria

- Requirements Approval

  - All functional and non-functional requirements (login, schedule, MFA, registration, inquiries) must be documented and approved by the development and QA leads.

- Test Environment Ready

  - Azrieli staging/test environment must be live, including database access, APIs, admin panels, and external service integrations (like MFA or email/SMS services).

- Test Data Prepared

  - Necessary test data should be available, including:

    - Student accounts (active/inactive)

    - Admin credentials

    - Course listings

    - Mock inquiries and schedules

    - MFA verification codes

- Hardware/Device Readiness

  - All required hardware or devices for testing must be operational, such as:

    - Laptops/desktops

    - Mobile phones for responsive and MFA testing

    - Internet/network tools for performance evaluation

- Test Plan Approval

  - The comprehensive test plan, test cases, and test schedules must be reviewed and approved by the QA instructor and project supervisor.

- Team Preparedness

  - All team members must have access to:

    - Testing tools (e.g., Postman, Charles Proxy, Cypress, JMeter)

    - Bug reporting system (e.g., Jira, Excel Tracker)

    - Communication platforms

  - Each member must understand their tasks, deadlines, and test focus.

Exit Criteria & Success Metrics

- Defect Resolution

  - All critical and high-priority bugs must be fixed, retested, and closed.

  - Medium/low-priority bugs should be logged and scheduled for future releases.

  - No unresolved critical functionality should remain open.

- Test Coverage

  - 100% execution of planned test cases covering:

    - Functional (login, registration, schedule, inquiries)

    - Security (MFA, session handling)

    - Usability (navigation, responsiveness)

    - Performance (load, response time)

  - Manual and automated tests executed as per plan.

- Performance Benchmarks

  - Page load time must be under 3 seconds for major pages.

  - System should handle up to 100 concurrent users without crashing or slowing down.

  - MFA and login should work within 5 seconds average response.

- Acceptance Criteria Met

  - All user scenarios and system behaviors must meet defined expectations.

  - Every test case marked "Pass" should satisfy its acceptance criteria.

  - Edge cases and negative scenarios must be handled gracefully.

- Documentation Completed

  - Finalized reports must include:

    - Test case results (Passed/Failed/Blocked)

    - Bug report summaries

    - Screenshots/logs for failed tests

    - Final QA summary report with recommendations

- Stakeholder Approval

  - Final review with your QA evaluator must confirm:

    - Functional stability

    - Issue resolution

    - Test completeness

  - Once approved, the product can be considered ready for presentation or delivery.

## Description of Expected Problems

| Problem Date | Severity | Description | Proposed Solution |
| --- | --- | --- | --- |
| 2025-04-20 | Critical | Login Failures: The system fails to authenticate users due to issues with the backend logic. | Review and debug the login authentication process. Implement additional logging and validation checks to identify and resolve the underlying issue. |
| 2025-04-21 | High | Product Image Issues: The product images are not loading on some browsers, causing user interface inconsistencies. | Conduct a cross-browser compatibility test. Adjust image formats, resolutions, and CSS to ensure compatibility across major browsers. |
| 2025-04-22 | High | User Input Validation Errors: Users are able to enter invalid data into forms, causing server-side errors. | Implement enhanced client-side and server-side input validation. Ensure proper sanitization of all user inputs to avoid server failures. |
| 2025-04-23 | Medium | Performance Under Load: The system experiences slow load times and reduced responsiveness when multiple users access the site concurrently. | Perform load testing and optimize back-end services. Implement caching mechanisms and CDN usage to improve load times and system performance under heavy traffic. |
| 2025-04-24 | Medium | Data Inconsistencies: Test data is either incomplete or incorrectly formatted, leading to failed tests and unreliable results. | Ensure test data integrity by setting up automated checks. Regularly validate the data against real-world scenarios. |
| 2025-04-25 | Low | Broken Links: Some links on the website are broken, leading to 404 errors. | Regularly monitor and update all links on the website. Implement a link-checking tool to detect broken links and ensure all URLs are correct. |
| 2025-04-26 | Low | UI Design Issues: The UI design does not align with the latest design specifications, causing inconsistency in the user experience. | Conduct regular UI reviews to ensure alignment with design specifications. Collaborate with the design team to address visual inconsistencies. |
| 2025-04-27 | High | Security Vulnerabilities: The site is exposed to potential SQL injection and cross-site scripting (XSS) attacks due to inadequate input sanitization. | Implement proper input validation, use prepared statements, and sanitize user inputs. Perform regular security audits to identify and mitigate vulnerabilities. |

Expected Risks

- Feedback Delays
 Risk: Delays in obtaining feedback from stakeholders could cause project timelines to be extended.
 Mitigation: Set clear deadlines for feedback and maintain regular communication with stakeholders. Use project management tools to track feedback deadlines and escalate if necessary.

- Performance Issues Under Load
 Risk: The website may not perform optimally under heavy traffic or concurrent users, resulting in slow response times and poor user experience.
 Mitigation: Conduct performance testing in the early stages of the project and optimize performance based on test results. Use load balancing, caching, and content delivery networks (CDNs) to improve scalability.

- Security Vulnerabilities
 Risk: The website may be susceptible to security threats such as unauthorized data access.
 Mitigation: Implement strong security practices, including input validation, encryption, and regular security audits. Ensure that secure coding guidelines are followed throughout development.

- Unreliable Test Data
 Risk: The test data might be incomplete, incorrect, or inconsistent, which could lead to inaccurate test results.
 Mitigation: Verify the quality and consistency of test data before it’s used in testing. Develop automated checks to validate test data and ensure it aligns with real-world scenarios.

- Regression Errors
 Risk: Changes to the website may introduce unintended regressions or break existing functionality.
 Mitigation: Implement a comprehensive regression testing strategy, including automated tests to cover critical workflows and frequent functionality checks throughout development.

- Scope Creep
 Risk: There’s a risk that additional features or changes requested by stakeholders may extend the project’s scope and timeline.
 Mitigation: Establish a clear project scope and agree on change control procedures with stakeholders. Any changes to the scope should go through a formal review and approval process.

- Delayed Deliverables from External Teams
 Risk: Dependencies on external teams (e.g., content, design) may delay deliverables and disrupt the project schedule.
 Mitigation: Maintain close collaboration with external teams and set clear deadlines for deliverables. Track progress regularly and escalate any delays early in the process.

- Data Loss During Testing
 Risk: There’s a risk of data loss or corruption during testing due to unexpected errors or improper data handling.
 Mitigation: Regularly back up all data and ensure that the testing environment mimics production conditions. Use database snapshots before testing begins to ensure data can be recovered if needed.

- Inconsistent Cross-Browser Compatibility
 Risk: The website may not display or function correctly on all browsers, leading to inconsistent user experiences.
 Mitigation: Perform extensive cross-browser compatibility testing across multiple versions of popular browsers. Implement polyfills or adjustments to address browser-specific issues.

- Environmental and System Configuration Differences
 Risk: The website may perform differently in different environments (e.g., staging vs. production) due to configuration differences.
 Mitigation: Standardize environment configurations and conduct thorough environment setup checks. Perform tests in both staging and production environments to ensure consistency.

Cost table

| Expense Category | Description | Estimated Cost (₪) | Actual Cost (₪) | Notes |
| --- | --- | --- | --- | --- |
| Team Labor – Manual Testing | QA engineers testing core functionality, UI, regression | ₪ 4,000 | ₪ 4,000 | ~40 hours of work x ₪ 100/hour per QA engineer |
| Team Labor – Automation Scripting | Developing automated test scripts for regression/performance | ₪ 3,500 | ₪ 3,200 | ~32 hours of automation scripting |
| Team Labor – Documentation | Writing STP, test cases, bug reports, test summary documents | ₪ 1,200 | ₪ 1,100 | ~12 hours work |
| Project Management & Meetings | Time spent in planning, sync meetings, coordination | ₪ 600 | ₪ 550 | Weekly meetings, reporting |
| Hardware – Testing Devices | Laptops, smartphones, tablets for cross-platform testing | ₪ 5,000 | ₪ 5,200 | Include 2 Androids, 1 iPhone, 1 iPad, 2 test PCs |
| Software Licenses | BrowserStack (cross-browser), Jira (bug tracking), TestRail (test management) | ₪ 2,400 | ₪ 2,400 | Monthly licenses for all tools |
| Security Testing Tools | Professional pentesting toolkit (e.g., Burp Suite Pro, OWASP ZAP Pro) | ₪ 1,800 | ₪ 1,750 | Advanced license version used |
| Performance Testing Tools | Load testing (e.g., BlazeMeter, JMeter with server resources) | ₪ 1,000 | ₪ 900 | Virtual test server, tool subscriptions |
| Training & Skill Upgrading | Advanced testing workshop (e.g., UI/UX, automation frameworks) | ₪ 1,000 | ₪ 1,000 | Online training for the team |
| Contingency/Buffer | For emergency tool subscriptions or re-testing efforts | ₪ 1,000 | ₪ 900 | Unexpected scenarios, bug retesting |

| Test Case ID | Description / Test Scenario | Status | Actual Result |
| --- | --- | --- | --- |
| TC_01 | Login with valid credentials | Fail | “You signed out of your account” |
| TC_02 | Login with invalid username | Pass | “Your account or password is incorrect” |
| TC_03 | Login with invalid password | Pass | “Your account or password is incorrect” |
| TC_04 | Verify "Forgot Password" link | Pass | Entered successfully |
| TC_05 | Login with empty fields | Pass | “Please enter your password” |
| TC_06 | Login delay and verification code refresh issue | Pass | Sent another verification code |
| TC_07 | Session timeout after inactivity | Pass | Login again |
| TC_08 | Unexpected logout after first interaction | Pass | “You signed out of your account” |
| TC_09 | Website crash after login | Pass | “You signed out of your account” |
| TC_10 | Access Messages | Pass | The list of messages appears with correct timestamps and sender names |
| TC_11 | View Message Details | Pass | As expected |
| TC_12 | Mark a Message as Read | Fail | All messages appear with each other |
| TC_13 | Delete a Message | Fail | Not approved |
| TC_14 | Send a Message | Pass | As expected |
| TC_15 | Send a message with Missing Fields | Pass | As expected |
| TC_16 | Check message Status | Fail | Just if finished or not |
| TC_17 | Submit an Inquiry with a Long Message | Fail | There is not any inquiries |
| TC_18 | Submit an Inquiry with a large file | Pass | As expected |
| TC_19 | Send an Inquiry with an Unsupported File Type | Pass | As expected |
| TC_20 | Receive a Message with a Malicious Attachment | Pass | As expected |
| TC_21 | Receive a Message with a Large Attachment | Fail | “Large file message” |
| TC_22 | Attempt to Delete an Already Deleted Message | Fail | Can’t delete a message |
| TC_23 | Bulk Delete Messages | Fail | Can’t delete |
| TC_24 | Mobile Responsiveness - Messages List | Pass | As expected |
| TC_25 | Login Timeout and Auto Logout | Pass | You are signed out |
| TC_26 | System Behavior During Server Downtime | Pass | As expected |
| TC_27 | Search for a Message by Subject | Pass | As expected |
| TC_28 | Receive a Message with a Link | Pass | As expected |
| TC_29 | Receive a Message with an Expired Link | Fail | The link is expired and was sent |
| TC_30 | Email Notification for New Messages | Pass | As expected |
| TC_31 | Dark Mode Compatibility | Pass | As expected |
| TC_32 | Navigate to "אתרי קורסים" page | Pass | User redirected to the "אתרי קורסים" page successfully |
| TC_33 | Filter courses by academic year | Pass | Courses displayed match the selected year |
| TC_34 | Handle scenario "No courses available" | Pass | Proper message "לא נמצאו קורסים" displayed clearly |
| TC_35 | Verify refresh course list functionality | Pass | Course list is refreshed successfully |
| TC_36 | Access specific course details and content | Pass | Course details and resources appear correctly |
| TC_37 | Verify resource file accessibility | Pass | Document opens correctly |
| TC_38 | Verify responsive behavior on mobile view | Pass | Page elements adapt properly to mobile devices |
| TC_39 | Verify pagination of courses | Pass | Additional courses load smoothly and correctly |
| TC_40 | Verify course details accuracy | Pass | Course details match the database records accurately |
| TC_41 | Verify favorite/bookmark functionality | Pass | Course added to user's favorites/bookmark list |
| TC_42 | Verify document download functionality | Pass | Document downloads correctly to the user's device |
| TC_43 | Access the "מערכת שעות" menu | Pass | Selected page loads successfully |
| TC_44 | Verify "רשימת מערכת שעות" (Schedule List) page loads correctly | Pass | Schedule list displays correct data |
| TC_45 | Verify "לוח מערכת שעות" (Timetable) is displayed correctly | Pass | Timetable shows registered courses |
| TC_46 | Validate "מערכת שעות לפי מחלקה" (Departmental Schedule) | Pass | Schedule matches the department data |
| TC_47 | Search for a specific schedule using "חיפוש - מערכת שעות" | Pass | Relevant schedule results appear |
| TC_48 | Verify "יומן אישי" (Personal Calendar) functionality | Pass | Personal schedule matches registered courses |
| TC_49 | Verify navigation and UI elements | Pass | Menu works and links to correct pages |
| TC_50 | Verify semester selection for schedule ("סמסטר א' תשפ"ה") | Pass | Semester A schedule loads correctly |
| TC_51 | Validate "מערכת שעות כלל מכללתית" (General College Schedule) | Pass | Schedules for all departments are displayed |
| TC_52 | Test "לוחות תאריכים" (Date Boards) for schedule-related deadlines | Pass | Dates are up-to-date and accurate |
| TC_53 | Verify semester and year selection | Pass | Courses for selected semester and year appear |
| TC_54 | Verify that the course list loads correctly | Pass | Course list displays accurate details |
| TC_55 | Verify course details accuracy | Pass | Course matches expected database values |
| TC_56 | Verify course schedule accuracy | Pass | Schedule matches predefined details |
| TC_57 | Verify credit hour calculation | Pass | Credit hours calculated and displayed correctly |
| TC_58 | Verify Excel file export functionality | Pass | Excel file downloaded with accurate data |
| TC_59 | Verify UI elements and labels | Pass | Labels are correct and buttons function as expected |
| TC_60 | Verify lecturer name formatting | Pass | Names displayed in correct format |
| TC_61 | Verify page responsiveness | Pass | Layout adjusts seamlessly, no overlapping or broken elements |
| TC_62 | Verify system behavior for empty course list | Pass | Message “No courses available” is shown |
| TC_63 | Verify course filtering by department | Pass | Only relevant department courses are displayed |
| TC_64 | Verify duplicate course prevention | Pass | Error message shown; duplicate blocked |
| TC_65 | Verify classroom allocation | Pass | No overlap found; classrooms allocated correctly |
| TC_66 | Verify schedule conflict detection | Pass | Warning shown; conflict detected |
| TC_67 | Verify maximum credit limit enforcement | Pass | Credit limit enforced; error displayed |
| TC_68 | Verify mobile compatibility | Pass | Fully functional, responsive mobile layout |
| TC_69 | Verify performance under load | Pass | System handled load successfully |
| TC_70 | Verify logout functionality | Pass | Redirect occurred as expected |
| TC_71 | Verify session timeout handling | Pass | User is prompted to log in again |
| TC_72 | Verify error handling for broken links | Pass | Proper error message shown |
| TC_73 | Verify Hebrew text encoding | Pass | Hebrew text appears correctly everywhere |
| TC_74 | Verify search functionality | Pass | Matching course(s) shown as expected |
| TC_75 | Verify email notification on enrollment | Pass | Email notification received successfully |
| TC_76 | Verify course removal | Pass | Course no longer appears after removal |
| TC_77 | Verify invalid semester selection | Pass | Error message is displayed indicating invalid semester |
| TC_78 | Verify restricted access for unauthorized users | Pass | User is redirected to login page |
| TC_79 | Verify print functionality | Pass | Printable version appears as expected |
| TC_80 | Verify instructor information accuracy | Pass | Instructor names match internal records |
| TC_81 | Verify help/documentation link | Pass | Help page opens with relevant documentation |
| TC_82 | Verify course prerequisites enforcement | Pass | Enrollment is blocked as expected |